**1.My timeline indicates that I should have accomplished X, Y, and Z by this week.**

In this timeline I indicated I would be accomplished in creating the geodatabase and began working on the interface as of june. So I am technically behind my timeline. I am making good progress now.

**2. This week, I accomplished X, Y, and P.**

Finally connecting the SQL API to the Javascript file. I also managed to add additional code to the javascript that allows the geodatabase information to be sent and received by the server. The database points now stay on the map.

**3. By next check in, I plan to finish Z and accomplish Q and M as per my timeline.**

By the next checkpoint on Monday, I hope to begin creating the interface. I will begin working on a page with a chat feature that allows users to create their own climbing area. This weekend the focus will be on flushing out the concept and design more. On Monday I will have a clearer idea of my goal moving forward.

**4. I am having problems with element N and it has slowed me down with Z. Specifically, data format T doesn’t seem to work with library G, here is a copy paste of my error message: [stuff]**

No problems currently